| EHP6 for SAP ERP 6.0 April 2012 English |  |
| --- | --- |
|  | Create Standard Work Breakdown Structure (WBS) (155.47) |
| SAP AG Dietmar-Hopp-Allee 16 69190 Walldorf Germany | Master Data Procedure |

Copyright

© 2012 SAP AG. All rights reserved.

SAP, R/3, SAP NetWeaver, Duet, PartnerEdge, ByDesign, SAP BusinessObjects Explorer, StreamWork, SAP HANA, and other SAP products and services mentioned herein as well as their respective logos are trademarks or registered trademarks of SAP AG in Germany and other countries.

Business Objects and the Business Objects logo, BusinessObjects, Crystal Reports, Crystal Decisions, Web Intelligence, Xcelsius, and other Business Objects products and services mentioned herein as well as their respective logos are trademarks or registered trademarks of Business Objects Software Ltd. Business Objects is an SAP company.

Sybase and Adaptive Server, iAnywhere, Sybase 365, SQL Anywhere, and other Sybase products and services mentioned herein as well as their respective logos are trademarks or registered trademarks of Sybase Inc. Sybase is an SAP company.

Crossgate, m@gic EDDY, B2B 360°, and B2B 360° Services are registered trademarks of Crossgate AG in Germany and other countries. Crossgate is an SAP company.

All other product and service names mentioned are the trademarks of their respective companies. Data contained in this document serves informational purposes only. National product specifications may vary.

These materials are subject to change without notice. These materials are provided by SAP AG and its affiliated companies ("SAP Group") for informational purposes only, without representation or warranty of any kind, and SAP Group shall not be liable for errors or omissions with respect to the materials. The only warranties for SAP Group products and services are those that are set forth in the express warranty statements accompanying such products and services, if any. Nothing herein should be construed as constituting an additional warranty.

Icons

| Icon | Meaning |
| --- | --- |
|  | Caution |
|  | Example |
|  | Note |
|  | Recommendation |
|  | Syntax |
|  | External process |
|  | Business Process Alternative/Decision Choice |

Typographic Conventions

| Type Style | Description |
| --- | --- |
| Example text | Words or characters that appear on the screen. These include field names, screen titles, pushbuttons as well as menu names, paths and options. Cross-references to other documentation. |
| Example text | Emphasized words or phrases in body text, titles of graphics and tables. |
| EXAMPLE TEXT | Names of elements in the system. These include report names, program names, transaction codes, table names, and individual key words of a programming language, when surrounded by body text, for example, SELECT and INCLUDE. |
| Example text | Screen output. This includes file and directory names and their paths, messages, source code, names of variables and parameters as well as names of installation, upgrade and database tools. |
| EXAMPLE TEXT | Keys on the keyboard, for example, function keys (such as F2) or the ENTER key. |
| Example text | Exact user entry. These are words or characters that you enter in the system exactly as they appear in the documentation. |
| <Example text> | Variable user entry. Pointed brackets indicate that you replace these words and characters with appropriate entries. |

Contents

1	Purpose	5

2	Prerequisites	5

2.1	Roles	5

3	Process Steps	5

3.1	Creating Std. Work Breakdown Structure (WBS)	5

4	Appendix	7

4.1	Reversal of Process Steps	7

Create Standard Work Breakdown Structure (WBS)

# Purpose

In this document, you can create a standard work breakdown structure.

# Prerequisites

## Roles

Use

The following roles must have been installed to allow the relevant activities to be carried out in the SAP NetWeaver Business Client (NWBC). In addition, they must be assigned to the user or users who will perform the process steps described in this document. You do not need these roles if you are not using the NWBC interface, but the standard SAP GUI.

Prerequisites

The business roles have been assigned to the user who is testing this scenario.

| Business role | Technical name | Process step |
| --- | --- | --- |
| Employee (Professional User) | SAP_NBPR_EMPLOYEE_S | Assignment of this role is necessary for basic functionality. |
| Project Manager | SAP_NBPR_PROJECTMANAGER_M | Create Standard WBS |

# Process Steps

## Creating Std. Work Breakdown Structure (WBS)

Use

In this procedure you create a template (standard) project.

Procedure

- Access the transaction using the following navigation options:

Option 1: SAP Graphical User Interface (SAP GUI)

| SAP ECC menu | Logistics  Project System  Basic Data  Templates  Standard WBS  Create |
| --- | --- |
| Transaction code | CJ91 |

Option 2: SAP NetWeaver Business Client (SAP NWBC) via Business Role

| Business role | Project Manager (SAP_NBPR_PROJECTMANAGER_M) |
| --- | --- |
| Business role menu | Project Management  Basic Data & Project Settings  Standard WBS  Create Std. WBS |

- On the Create Std. WBS: Initial Screen, enter the data in the table below:

| Field name | Description | User action and values | Comment |
| --- | --- | --- | --- |
| Std. project def. |  | <any value>-<any value> | Example P-10000 (for Manufacturing) S-INT, S-EXT (for Service) |
| Project Profile |  | Project: Design Product (PLM) SP: Internal Project | YBP1000 (Example for Manufacturing) YBS1000 (Example for Services) |

- Choose Enter.

- On the Create Std. WBS: Project def. Basic Data screen, enter the data in the table below:

| Field name | Description | User action and values | Comment |
| --- | --- | --- | --- |
| Short description |  | <Enter description> | for example, Design Project |
| Profit Center |  | <YB*> | only if you use profit center accounting |
| Time Unit |  | <Enter time unit> | for example, H for Hours |

- Switch to the Control data tab. In the field Results Analysis Key enter:

| Field name | Description | User action and values | Comment |
| --- | --- | --- | --- |
| Result Analysis Key |  | YBMFR1 <no entry> | Enter RA-Key, if RA-Key is valuable for all levels of WBS Structure, for example, for Manufacturing for Services |

- Choose the icon WBS element overview (Shift+F12).

- On the Create Std. WBS: WBS Elements – Descriptions screen, in the Basic data tab make the following sets of entries (an (x) indicates to select the checkmark):

| Lev | WBS element | Short ID | Type | Su | PE | Acct | Bill |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Choose Level for example, 1 | Enter WBS Element according project definition | Enter ID | Enter project type, for example, YB | (x) select if you want to include the item in the project summarization | (x) select if you want to plan costs on the item | (x) select if you want to post actual costs on the item | (x) select if you want to invoice the item |
| Example Manufacturing |  |  | 01 | (x) on all levels | (x) on all levels | (x) on all levels | (x) only on Level 1 |
| Example Services |  |  | YB | ( ) on all levels | (x) on all levels, except Level 1 | (x) on all levels, except Level 1 | (x) on all levels, except Level 1 |

- Choose Enter to extend the WBS elements.

- If you have not assigned a generic RA-Key for the WBS structure in the Control data tab in step 5 above, choose the Control tab and assign the RA-Keys to the WBS elements in field RA-Key, for example, for Services enter in the second level on the first WBS element the RA-Key YBSV01 and on the second WBS element the RA-Key YBSV02.

- Save your entries and choose Back (F3) to the SAP Easy Access Screen (SAP GUI)

or

Choose Exit (Shift+F3) and confirm the Log Off message with Yes to return to SAP Home (SAP NetWeaver Business Client).

Result

You have created a Standard WBS.

# Appendix

## Reversal of Process Steps

In the following section, you can find the most common reversal steps, which you can take to reverse some of the activities described in this document.

| Create Standard Work Breakdown Structure (WBS) |  |
| --- | --- |
| Transaction code (SAP GUI) | CJ91 |
| Reversal: | Change Standard Work Breakdown Structure (WBS) |
| Transaction code (SAP GUI) | CJ92 |
| Business role | Project Manager (SAP_NBPR_PROJECTMANAGER_M) |
| Business role menu | Project Management  Basic Data & Project Settings  Standard WBS  Change Std. WBS |
| Comment | In transaction CJ92, view Project definition  Edit  Object  Delete |