| EHP6 for SAP ERP 6.0 April 2012 English |  |
| --- | --- |
|  | Create Standard Network (155.48) |
| SAP AG Dietmar-Hopp-Allee 16 69190 Walldorf Germany | Master Data Procedure |

Copyright

© 2012 SAP AG. All rights reserved.

SAP, R/3, SAP NetWeaver, Duet, PartnerEdge, ByDesign, SAP BusinessObjects Explorer, StreamWork, SAP HANA, and other SAP products and services mentioned herein as well as their respective logos are trademarks or registered trademarks of SAP AG in Germany and other countries.

Business Objects and the Business Objects logo, BusinessObjects, Crystal Reports, Crystal Decisions, Web Intelligence, Xcelsius, and other Business Objects products and services mentioned herein as well as their respective logos are trademarks or registered trademarks of Business Objects Software Ltd. Business Objects is an SAP company.

Sybase and Adaptive Server, iAnywhere, Sybase 365, SQL Anywhere, and other Sybase products and services mentioned herein as well as their respective logos are trademarks or registered trademarks of Sybase Inc. Sybase is an SAP company.

Crossgate, m@gic EDDY, B2B 360°, and B2B 360° Services are registered trademarks of Crossgate AG in Germany and other countries. Crossgate is an SAP company.

All other product and service names mentioned are the trademarks of their respective companies. Data contained in this document serves informational purposes only. National product specifications may vary.

These materials are subject to change without notice. These materials are provided by SAP AG and its affiliated companies ("SAP Group") for informational purposes only, without representation or warranty of any kind, and SAP Group shall not be liable for errors or omissions with respect to the materials. The only warranties for SAP Group products and services are those that are set forth in the express warranty statements accompanying such products and services, if any. Nothing herein should be construed as constituting an additional warranty.

Icons

| Icon | Meaning |
| --- | --- |
|  | Caution |
|  | Example |
|  | Note |
|  | Recommendation |
|  | Syntax |
|  | External process |
|  | Business Process Alternative/Decision Choice |

Typographic Conventions

| Type Style | Description |
| --- | --- |
| Example text | Words or characters that appear on the screen. These include field names, screen titles, pushbuttons as well as menu names, paths and options. Cross-references to other documentation. |
| Example text | Emphasized words or phrases in body text, titles of graphics and tables. |
| EXAMPLE TEXT | Names of elements in the system. These include report names, program names, transaction codes, table names, and individual key words of a programming language, when surrounded by body text, for example, SELECT and INCLUDE. |
| Example text | Screen output. This includes file and directory names and their paths, messages, source code, names of variables and parameters as well as names of installation, upgrade and database tools. |
| EXAMPLE TEXT | Keys on the keyboard, for example, function keys (such as F2) or the ENTER key. |
| Example text | Exact user entry. These are words or characters that you enter in the system exactly as they appear in the documentation. |
| <Example text> | Variable user entry. Pointed brackets indicate that you replace these words and characters with appropriate entries. |

Contents

1	Purpose	5

2	Prerequisites	5

2.1	Business Conditions	5

2.2	Roles	5

3	Process Steps	6

3.1	Creating Project Network Template	6

4	Appendix	7

4.1	Reversal of Process Steps	7

Create Standard Network

# Purpose

In this document, a standard network is created.

# Prerequisites

## Business Conditions

The activities described in this document are part of a bigger chain of integrated business processes or scenarios. As a consequence, you must have fulfilled the following business conditions before you can start the activities described in this document:

| Business condition | Scenario |
| --- | --- |
| Create Standard Work Breakdown Structure | Create Standard Work Breakdown Structure (WBS) (155.47) |

## Roles

Use

The following roles must have been installed to allow the relevant activities to be carried out in the SAP NetWeaver Business Client (NWBC). In addition, they must be assigned to the user or users who will perform the process steps described in this document. You do not need these roles if you are not using the NWBC interface, but the standard SAP GUI.

Prerequisites

The business roles have been assigned to the user who is testing this scenario.

| Business role | Technical name | Process step |
| --- | --- | --- |
| Employee (Professional User) | SAP_NBPR_EMPLOYEE_S | Assignment of this role is necessary for basic functionality. |
| Project Manager | SAP_NBPR_PROJECTMANAGER_M | Create Standard WBS |

# Process Steps

## Creating Project Network Template

Procedure

- Access the transaction choosing one of the following navigation options:

Option 1: SAP Graphical User Interface (SAP GUI)

| SAP ECC menu | Logistics  Project System  Basic Data  Templates  Standard Network  Create |
| --- | --- |
| Transaction code | CN01 |

Option 2: SAP NetWeaver Business Client (SAP NWBC) via Business Role

| Business role | Project Manager (SAP_NBPR_PROJECTMANAGER_M) |
| --- | --- |
| Business role menu | Project Management  Basic Data & Project Settings  Standard Network  Standard Network Create |

- On the screen Standard Network Create: Initial screen, enter the following values and choose Enter:

| Field name | Description | User action and values | Comment |
| --- | --- | --- | --- |
| Profile |  | YBSV001 | <your standard network profile> |
| Standard Network |  | <any value> |  |
| Key date |  | <Today’s date> |  |

- On the Standard Network Create: Standard Network Header screen, enter the following values.

| Field name | Description | User action and values | Comment |
| --- | --- | --- | --- |
| Std. Network Description |  | <Enter description> | for example, Phase 1, Project Study |
| Network usage |  | Universal | for Service related networks |
| Planner Group |  |  |  |
| Network Status |  | Released General |  |
| Std WBS Element |  | <no entry> | Enter Std WBS Element, if Std WBS Element is valuable for all levels of the network |
| Predefined Plant |  | 1000 | <your production plant> |

- Choose Activities.

- On the Standard Network Create: Operation Overview screen, set up your structure with the following set of entries:

| Action | Opr. Short Text | Std. WBS Element | Comment |
| --- | --- | --- | --- |
| Action |  | 0010 | Example for first task |
| Opr. Short Text | Operation short text | <Enter short text for task> | for example, Phase 1, Project Study |
| Std. WBS Element |  | <enter WBS Element> | Enter WBS Element according to your Work Breakdown Structure (WBS) definition for example, S-EXT-10 |

- Choose Save.

Result

The Standard Network is created.

# Appendix

## Reversal of Process Steps

In the following section, you can find the most common reversal steps, which you can take to reverse some of the activities described in this document.

| Create Project Network Template |  |
| --- | --- |
| Transaction code (SAP GUI) | CN01 |
| Reversal: | Change Project Network Template |
| Transaction code (SAP GUI) | CN02 |
| Business role | Project Manager (SAP_NBPR_PROJECTMANAGER_M) |
| Business role menu | Project Management  Basic Data & Project Settings  Standard Network  Standard Network Change |
| Comment | In transaction CN02 - Delete the Activities: Activities  mark lines  Delete - Delete the Alternatives: Alternatives  mark lines  Delete - Std. Network Header: Delete |